## Slide 1: LAL™ Restaurant Automation
By Logan Connolly, Lizkebe Manjuk, and Abel Briggs

## Slide 2: Introduction
Intended as a self-service system for customers to use when the cashier is busy
System keeps track of orders made by customers and displays them to the chefs on another screen
Lowers strain on the cashier, increases convenience for the customer

## Slide 3: Progress
Most basic features(GUI, order tracking, usability) were implemented successfully
Our original requirements budgeted for a payment system – this remained unimplemented in the beta due to hardware and realism constraints
The chefs were originally supposed to see the orders remotely, but this is not possible with our current knowledge of networking
Analytics system partially implemented – counts orders but does not display in any reasonable way

## Slide 4: Scenario Demo

## Slide 5: Defects
GUI could probably be made more usable with touchscreens – bigger buttons spread over a wider area
No cancel or delete-item buttons
Prices display with varying/reduced decimals
No confirmation when pressing pay with an empty order

## Slide 6: Lessons Learned
GUI programming is frustrating and difficult – becomes complicated and convoluted extremely quickly without a defined structure in place
A lot of time is required – more than originally expected
Program can always be made better – think about how many times you tried to add a feature that wasn’t in your requirements when you were working on your own project!
Requirements rarely define all the features you need to implement to make your program usable
Overall a fun but humbling experience

## Slide 7: Question/Answer